# Minutes of the Meeting: Auction Analysis
# Date: Jan 2019

Attendees:
1.Ghane Sandip
2.Kulkarni Upendra
3.Katke Anjali
4.Teli Madhuri

Point Discussed:

Plan: Add test cases (scenario)

     2. Database Creation
1) Create database structure
        2) Insert atleast one record in each table

UI – Design
Create three pages for user modules

Action items	Owner(s)	Deadline	Status
1.Database creation	Sandip	21 Feb	complete
2.login page(user )	Sandip	18 Feb	complete
3.Forgot password(user)	Anjali	17 Feb	complete
4.Player list page	Anjali	20 Feb	complete
5.Website main page(user)	Sandip	21 Feb	Complete
6.Push project repository	Sandip	21 Feb	Complete

Next Meeting on: 22/2/2019
# Agenda planned for the next meeting:

1. Check UI code
2. Check database structure