# Minutes of the Meeting: Auction Analysis
# Date: 29 Jan 2019

Attendees:
1.Ghane Sandip
2.Kulkarni Upendra
3.Katke Anjali
4.Teli Madhuri

Point Discussed:

1. Plan: Create 8 week plan(includes 8 milestones)
2. User of the System
1) Admin
2) User (include owner and analyser)
3. ERD
1) Add Player and shortlist relationship
2) Remove shortlist and budget relationship
3) Add admin manage player list
4. Class Diagram
1) Create one class for user (owner, analyser)
2) Remove manage_analyser()
3) Add view_player()
4) Add player_in_shortlist()
5) Add Playet_in_team()
6) Remove all functions(in player class)

Team class:
1) Add modify_budget()
2) Remove previous functions

6. Database schema
1) Use valid attribute name
2) Create separate table for player (player_records and player_field_record)

Action items	Owner(s)	Deadline	Status
1.Changes in Documentation	Madhuri	4 Feb	1
2.ER-Diagram	Sandip	4 Feb	1
3.Class Diagram	Anjali	4 Feb	1
4.Database Schema	Upendra	4 Feb	1
5.Git Hub	Sandip	4 Feb	1
6.code host on server	All	4 Feb	0

Next Meeting on: 5/2/2019
# Agenda planned for the next meeting:

1. Plan
2. Dividing work to each group member
3. Discussion on next task.